Flickword container and overall styling unusable

Daily trivia styling and container unusable

Tabs showing on the bottom of the Search results

Community player not implemented yet.

Find showtime and update locations button are way too long

Inconsistent button styling

Inconsistent pop up messaging styling

Dark mode make some elements unreadable.

Mardi gras does not update all buttons and stylings

Spanish lang switch does not work

In dark mode and mardi gras tab counts show up. Regular mode they disappear.

Username and snarky message missing

Marque quotes need to be enhanced, currently only  a few on rotation. Need sarcastic, snarky and fun quotes in abundance.

Some labeling still html (i.e., all_genres instead of All Genres)

FOB’s don’t show on settings tab

Settings/user name “enter user name” prompts with “please sign in” > already signed in.

Not interested button needs to be on all cards (except search). Not interested button currently on discover and does not work.

Cannot preview pro functions

All pro features not listed

Cannot test advanced notifications (grey)

Layout, condensed does not work

How movie / tv posters button does not work

Auto detect dark mode (follow system) unnecessary, does not work

Enable episode tracking needs to tie to show card modals

Cannot test themes

Share lists does not work

Export csv (pro) does not work

Tv / movie cards needs revamping and testing

Mobile needs styling and testing

Dark mode testing results? Search tips can't be seen Like word and daily trivia can't be read except for the blue why play

HEAVY / RISKY — Core Stabilization (High LOE, can break everything)

Use Break/Fix. Here’s a single Cursor-ready prompt that (1) locks the Home layout, (2) hard-bakes the Quote Bar, and (3) runs the TARGETED STABILIZATION plan for Core Layout, Theming, i18n, Auth, Mobile Base

ROLE: Senior Frontend Engineer (stability lead)

CONTEXT & SAFETY (LOCAL ONLY)
• This is a local test folder (not in Git). Do not touch any remote.
• Work in two phases. Phase A = analyze only. Phase B = fix in /staging/ after a snapshot.
• Before Phase B edits, snapshot to /snapshots/YYYYMMDD-HHMM/, then copy project to /staging/ and edit only there.
• Exclude from scans: node_modules/, dist|build|out/, .next/, .cache/, coverage/**, **/.min., /*.map, media/
Sticky policy (must obey):
• Do NOT modify .top-search or any ancestor’s overflow|transform|contain.
• Do NOT change sticky search JS or its position/behavior.

OBJECTIVE
Stabilize critical cross-cutting systems so the app stops presenting as broken:

- Tabs > Search results (z-order & mount order) — Tabs rail must render above results on all screens.

- Theming tokens & modes — Unify dark/regular/Mardi Gras via a single token source; remove unreadable states.

- i18n pipeline — Spanish toggle works; no raw keys (e.g., all_genres); strings resolve via t().

- Auth → Profile VM — Username + snark appear when signed in; Settings never nags “please sign in” if authed.

- Mobile base layout — Stable card grid, spacing, and containers on common mobile breakpoints.

- Module containers — FlickWord & Daily Trivia containers render, scroll, and size sanely (no overflow traps).

PHASE A — ANALYZE (NO WRITES)
Create reports under /reports/ (no code changes yet).
Deliverables (Phase A):
• /reports/add-flow-map.md (entry points, call chain, listeners, reloaders)
• /reports/redundancy.md (duplicate listeners/paths)
• /reports/findings.md (root causes, severity, proposed fixes)
• /reports/test-plan.md (the 5 bullets below)
STOP after reports. Then proceed to Phase B.

PHASE B — FIX (STAGING ONLY)
Prep: Snapshot project to /snapshots/YYYYMMDD-HHMM/. Create /staging/ copy. All edits happen in /staging/.

Batch F1 — Guardrails
• Lock .top-search untouched; audit ancestors for overflow/transform/contain; fix elsewhere.
• Assert a single mount order: [Header] → [Tabs Rail] → [Search Results Host] → [Other].

Batch L1 — Layout Order & Z-Hygiene
• Ensure Tabs rail DOM mounts before results host.
• Add minimal z-index only to tabs rail if required; remove rogue transforms on containers (not ancestors of .top-search).

Batch T1 — Theming Tokens
• Introduce/centralize tokens: --fg, --bg, --muted, --card, --border, --accent.
• Map dark/regular/Mardi via theme classes on root; eliminate per-component hard colors.
• Fix unreadables; verify contrast ≥ 4.5:1.

Batch I1 — i18n Unification
• Ensure locale bundles load before first render; one t() utility; sweep for raw strings/keys.
• Persist locale in settings; live toggle EN↔ES without reload.

Batch A1 — Auth ViewModel
• Single auth observer hydrates UserViewModel { isAuthenticated, displayName, alias, avatarUrl }.
• Settings respects isAuthenticated; username editor updates profile; snark seeded on user id.

Batch M1 — Mobile Base
• Grid uses minmax or container queries for cards; fixed media aspect boxes; consistent spacing scale.
• FlickWord & Daily Trivia containers: max-width, safe scrolling, no clipped content.

Batch V1 — Verification
• Capture before/after screenshots for: Home, Search w/ results, Settings, Cards grid (mobile + desktop), FlickWord, Daily Trivia.

SUCCESS CRITERIA (must pass)
• Tabs always above results on all tabs/screens; search works from Home and non-Home.
• No illegible dark mode text/icons; Mardi Gras & dark apply consistently.
• EN↔ES toggling updates all visible strings; no all_genres style leaks.
• Signed-in user sees username + snark; Settings never falsely prompts sign-in.
• Mobile grids stable; no overflow/stacking weirdness; FlickWord/Trivia containers usable.

OUT OF SCOPE
• Feature adds (share/export/notifications/pro previews). Saved for targeted fixes prompt.

2) STYLING POLISH — Systematize Visuals (Medium LOE)

Use Break/Fix. Here’s a single Cursor-ready prompt that (1) locks the Home layout, (2) hard-bakes the Quote Bar, and (3) runs the TARGETED STABILIZATION plan for Buttons, Popups, Card Anatomy, Settings UI Coherence

ROLE: UI Systems Engineer (design tokens & consistency)

CONTEXT & SAFETY (LOCAL ONLY)
• Local only; two phases; snapshot → edit in /staging/.
• Exclude: node_modules/, dist|build|out/, .next/, .cache/, coverage/**, **/.min., /*.map, media/
Sticky policy:
• Do NOT modify .top-search or any ancestor’s overflow|transform|contain.
• Do NOT change sticky search JS or position/behavior.

OBJECTIVE
Deliver consistent, clean UI without changing business logic:

- Buttons system — Normalize sizes/variants; fix long labels on “Find showtime” / “Update locations.”

- Popups/Toasts — One style for modals/toasts, theme-aware.

- Card anatomy — Consistent header/media/body/actions spacing; usable on mobile.

- Settings coherence — Show FOBs; remove broken “auto-detect dark mode”; make theme toggles testable.

- Marquee/Quote bar visual — Stable container; no overflow; style hooks only.

PHASE A — ANALYZE (NO WRITES)
Deliverables:
• /reports/style-inventory.md (buttons, cards, modals, settings controls)
• /reports/style-drift.md (where components diverge)
• /reports/style-plan.md (token/utility classes to reconcile)

PHASE B — FIX (STAGING ONLY)
Batch S1 — Buttons
• Establish btn base + btn--primary|secondary|ghost|icon|danger variants.
• Max width & text wrapping/truncation rules; icon spacing; consistent heights across app.

Batch S2 — Popups/Toasts
• One modal shell and one toast; both pull from theme tokens; remove ad-hoc inline styles.

Batch S3 — Card Anatomy
• Standardize spacing scale, media aspect, action row; ensure “Not interested” placeholder slot exists (logic later).

Batch S4 — Settings UI Coherence
• FOBs visible; remove/disable “auto-detect dark mode (follow system)”; ensure theme toggles switch visually.
• “Enable episode tracking” visually present and clearly indicates dependency on show modals (logic later).

Batch S5 — Marquee/Quote Bar
• Fix container sizing/line-clamp/ellipsis; no layout shift; tokens only, no business logic.

SUCCESS CRITERIA
• Long button labels don’t blow layouts; consistent hover/active/focus styles.
• All modals/toasts share one visual style and obey theme tokens.
• Cards look and space consistently across screens.
• Settings shows FOBs and working, visible theme toggles (visual only).
• Quote bar stable with no overflow or jitter.

OUT OF SCOPE
• Wiring features (export/share/notifications/not-interested logic). Covered in targeted fixes.

3) TARGETED FEATURE FIXES — Low/Medium LOE Items (Safe, isolated)

Use Break/Fix. Here’s a single Cursor-ready prompt that (1) locks the Home layout, (2) hard-bakes the Quote Bar, and (3) runs the TARGETED STABILIZATION plan for Feature Wiring & Small Repairs

ROLE: Feature Fix Engineer (bug-wiring & utilities)

CONTEXT & SAFETY (LOCAL ONLY)
• Local only; two phases; snapshot → edit in /staging/.
• Exclude: node_modules/, dist|build|out/, .next/, .cache/, coverage/**, **/.min., /*.map, media/
Sticky policy:
• Do NOT modify .top-search or any ancestor’s overflow|transform|contain.
• Do NOT change sticky search JS or position/behavior.

OBJECTIVE
Wire up and verify discrete broken features without touching global layout/sticky:

- “Not interested” — Present on all cards except Search; fix action on Discover; unify handler → data store.

- How movie/TV posters — Button action works; correct data fetch/source mapping.

- Share lists — Generate shareable link (anon token or user-scoped); copy-to-clipboard with toast.

- Export CSV (Pro) — Gate behind Pro; export current list columns; download works.

- Pro surface — Read-only previews for Pro actions; definitive Pro features list in Settings.

- Notifications testability — Advanced notifications switch: either live or stubbed with mock backend + visible state.

- Marquee quotes — Expand content pool (sarcastic/snarky/fun); rotation logic pluggable; no UI shift.

- Spanish persistence — Locale persists across reload (if not already covered).

- FOBs on Settings — Ensure visible & actionable (visual already handled above).

- Episode tracking tie-in — Toggle on Settings maps to show card modals state.

- Community player — Add MVP placeholder (“coming soon”) with basic load guard.

PHASE A — ANALYZE (NO WRITES)
Deliverables:
• /reports/feature-matrix.md (feature → files → handlers → deps)
• /reports/blocked-items.md (any upstream dependencies)

PHASE B — FIX (STAGING ONLY)
Batch FTX-1 — Card Actions
• Implement global cardActions.notInterested(itemId, sourceList) and wire to all lists except Search.

Batch FTX-2 — Posters Button
• Validate event → fetch → render path; fix nulls; add basic error toast.

Batch FTX-3 — Share & Export
• Share: create URL scheme, clipboard copy, success toast.
• Export CSV (Pro): permission gate, CSV builder with safe headers, file download.

Batch FTX-4 — Pro Surface
• Read-only previews on pro-gated UI; canonical Pro features list in Settings.

Batch FTX-5 — Notifications
• Implement test/mock path or clearly disabled state with reason; switch reflects reality.

Batch FTX-6 — Marquee Quotes
• Load expanded pool; non-blocking rotation; no layout shift; seed on user/session.

Batch FTX-7 — Settings Tie-ins
• Persist Spanish locale if missing; ensure FOBs visible; wire Episode Tracking toggle to show modals state.

Batch FTX-8 — Community Player Placeholder
• Lightweight component with feature flag; safe to ship.

SUCCESS CRITERIA
• “Not interested” works everywhere (except Search by spec).
• Posters button opens correct view/info.
• Share link copies; Export CSV downloads (Pro only).
• Pro previews visible; list of Pro features accurate.
• Notifications switch is actionable or truthfully disabled with context.
• Marquee rotates through expanded quotes list smoothly.
• Spanish persists; FOBs show; Episode Tracking toggles affect modals.
• Community player placeholder renders without errors.

OUT OF SCOPE
• Any global layout or sticky-search modifications (handled in Heavy/Risky and Styling prompts).